MANNA GOODNEWS ACADEMY

Education Management System (MGAEMS)

Development Roadmap

Document Version 1.0  |  Prepared: July 31, 2026

# 1. Approach

MGAEMS will be built iteratively in phases, each ending in a working, demonstrable increment. Foundational modules (authentication, academic structure, student records) are built first since nearly every other module depends on them. This roadmap is expressed in phases rather than fixed calendar dates, so the school and development team can agree on actual timelines based on available capacity.

# 2. Phase Overview

| Phase | Focus | Key Deliverables |
| --- | --- | --- |
| Phase 0 — Foundations | Environment, architecture, and design sign-off | Approved SRS/BRD/ERD/Schema; project repo, CI pipeline, and dev/staging environments provisioned |
| Phase 1 — Core Platform | Authentication, RBAC, Administration | Login, password recovery, user/role management, audit logging, school settings, dashboards (shell) |
| Phase 2 — Academic Foundation | Student & Academic Management | Learner registration, academic years/terms/classes/streams/subjects, teacher/learner allocation, timetables |
| Phase 3 — Academic Operations | CBC Assessment & Attendance | Continuous/exam assessment entry, report card generation, learner & staff attendance and reporting |
| Phase 4 — People & Partnerships | HR & Sponsorship | Full staff HR records, sponsor profiles and sponsorship assignment/history, restricted access controls |
| Phase 5 — Engagement | Portals & Communication | Parent Portal, Sponsor Portal, announcements, internal messaging, visitor/volunteer records |
| Phase 6 — Insight & Hardening | Reporting, Security, Performance | Cross-module PDF/Excel reporting, security testing, performance tuning, backups |
| Phase 7 — Pilot & Launch | Training and go-live | Staff training, data entry/migration, pilot run, production go-live, hypercare support |

# 3. Phase Detail

## Phase 0 — Foundations

- Finalize and sign off SRS, BRD, ERD, Database Schema, and User Role Matrix

- Set up source control, coding standards, and CI/CD pipeline

- Provision development, staging, and production environments (see Deployment Guide)

- Establish the base MVC application skeleton and shared authentication scaffolding

## Phase 1 — Core Platform

- Implement secure login, password hashing, password recovery, and session management

- Implement RBAC enforcement at the API layer per the User Role Matrix

- Implement user/role/permission management (System Administrator)

- Implement audit logging for key actions

- Implement the dashboard shell (role detection and layout; module-specific widgets added as those modules are built)

- Implement school settings, logo upload, and basic system configuration

## Phase 2 — Academic Foundation

- Implement academic years, terms, classes, streams, and subjects management

- Implement learner registration with auto-generated admission numbers, guardians, medical info, and documents

- Implement teacher-to-subject/class allocation and learner-to-class/stream allocation

- Implement timetable building with conflict detection

## Phase 3 — Academic Operations

- Implement continuous assessment and end-term examination entry for teachers

- Implement the configurable CBC competency rating scale

- Implement automatic report card generation (PDF) with teacher and Head Teacher remarks

- Implement learner and staff attendance entry and daily/weekly/monthly reporting

## Phase 4 — People & Partnerships

- Implement full staff HR records: qualifications, documents, emergency contacts, employment details

- Implement sponsor profiles (individual, church, ministry, NGO, foundation, general)

- Implement sponsorship assignment (individual, group, school-wide) and sponsorship history

- Enforce sponsorship data restriction to authorized roles only

## Phase 5 — Engagement

- Implement the Parent Portal (own-child-only attendance, report cards, progress, announcements, calendar)

- Implement the Sponsor Portal (own-sponsorship-only attendance summaries, reports, comments, updates)

- Implement announcements (school-wide/targeted) with email notifications

- Implement internal messaging between authorized roles

- Implement visitor and volunteer record-keeping

## Phase 6 — Insight & Hardening

- Implement cross-module reporting (student, academic, attendance, staff, sponsorship, visitor, school statistics) in PDF and Excel

- Conduct security testing per the Testing Strategy (SQLi, XSS, CSRF, access control testing)

- Conduct performance tuning (query optimization, indexing validation, load testing)

- Implement and test automated backup and restore procedures

## Phase 7 — Pilot & Launch

- Conduct staff training sessions by role

- Migrate/enter historical data (prior-term records, if digitized) per a structured data-entry plan

- Run a pilot period with real or shadow data and gather feedback

- Execute production go-live per the Deployment Guide

- Provide a hypercare support period immediately following go-live

# 4. Dependencies

- Phase 2 depends on Phase 1's authentication/RBAC foundation being complete.

- Phase 3 (Assessment, Attendance) depends on Phase 2's academic structure and learner allocation.

- Phase 4's Sponsorship module can be developed in parallel with Phase 3 once Phase 2 is complete, since it primarily depends on the student record, not assessment data.

- Phase 5's portals depend on the underlying data (attendance, report cards, sponsorship) being available from Phases 3 and 4.

- Phase 6 reporting depends on all source modules (Phases 2–5) having stable data models.

# 5. Future Scalability (Post-Launch)

The following modules are explicitly out of scope for the initial release but are anticipated in the architecture (see SRS Section 7.3 and System Architecture Diagram):

- Senior School (Grade 10-12) support

- Inventory Management

- Library Management

- School Clinic Module

- Payroll

- Online Learning

- Alumni Management

- Native Mobile Application

- M-Pesa Integration

- AI-driven Analytics

- Multi-School Support (multi-tenancy)